Sprint 1: 07-09-2020 to 21-09-2020

| Product Backlog Item | Story Point | Sprint task | Assign to | Effort | 1 | 2 | 3 | 4 | 5 | 6 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Students can access events, news and notices to attend any types of programs held at university premises | 13 | Analyzing latest news and gather information | Analyst | 30 | 6 | 5 | 6 | 5 | 5 | 5 |
|  |  | Design Latest news page | Designer | 27 | 6 | 6 | 5 | 4 | 3 | 3 |
|  |  | Create latest news page | Developer | 20 | 4 | 5 | 6 | 2 | 2 | 1 |
|  |  | Add news on the page | Developer | 10 | 2 | 2 | 2 | 3 | 1 |  |
|  |  | Testing the page to see latest news. | Tester | 25 | 5 | 6 | 6 | 5 | 2 | 1 |
| Total 112 23 24 25 19 13 10 |  |  |  |  |  |  |  |  |  |  |

| Product Backlog Item | Story Point | Sprint task | Assign to | Effort | 1 | 2 | 3 | 4 | 5 | 6 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| University can store alumni success stories in database for motivation of students | 13 | Analyze different show type. | Analyst | 25 | 6 | 6 | 5 | 4 | 6 | 3 |
|  |  | Shows page design | Designer | 20 | 5 | 3 | 6 | 4 | 4 | 6 |
|  |  | Create list for database. | Designer | 10 | 3 | 4 | 5 | 1 | 1 | 2 |
|  |  | Create shows page | Developer | 15 | 4 | 3 | 2 | 1 | 5 | 5 |
|  |  | Add schedule of programs | Developer | 15 | 4 | 3 | 1 | 2 | 3 | 1 |
|  |  | Tester test the page to see shows schedule | Tester | 28 | 3 | 3 | 6 | 4 | 5 | 2 |
| Total 110 25 22 25 16 24 19 |  |  |  |  |  |  |  |  |  |  |

| Product Backlog Item | Story Point | Sprint task | Assign to | Effort | 1 | 2 | 3 | 4 | 5 | 6 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| When logged in students can view courses with faculty | 13 | Course analysis | Analyst | 25 | 6 | 5 | 3 | 5 | 4 | 6 |
|  |  | Design the view page | Designer | 27 | 5 | 5 | 6 | 3 | 4 | 5 |
|  |  | View page creating | Developer | 15 | 3 | 5 | 2 | 1 | 4 |  |
|  |  | Add courses list to the page | Developer | 12 | 2 | 3 | 3 | 1 | 1 | 2 |
|  |  | Testing students can view the courses | Tester | 28 | 5 | 5 | 4 | 3 | 3 | 5 |
| Total 107 21 23 18 13 16 18 |  |  |  |  |  |  |  |  |  |  |

Sprint 2: 22-09-2020 to 05-10-2020

| Product Backlog Item | Story Point | Sprint task | Assign to | Effort | 1 | 2 | 3 | 4 | 5 | 6 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Secured Log In system for system to prevent unauthorized access from outside of university | 13 | Analyzing login type | Analyst | 26 | 5 | 5 | 6 | 3 | 4 | 5 |
|  |  | Enquiry login page design | Designer | 16 | 3 | 4 | 3 | 3 | 2 | 1 |
|  |  | Menu and items on page design. | Designer | 18 | 5 | 3 | 2 | 3 | 3 | 2 |
|  |  | Make enquiry page | Developer | 14 | 3 | 2 | 4 | 2 | 4 | 4 |
|  |  | Add database connection enquiry page | Developer | 13 | 3 | 2 | 4 | 2 | 1 | 1 |
|  |  | View information to registered users | Developer | 6 | 2 | 2 | 1 | 1 | 3 | 5 |
|  |  | Testing page can safely login to users. | Tester | 27 | 6 | 6 | 5 | 4 | 4 | 1 |
| Total 120 27 24 25 18 18 10 |  |  |  |  |  |  |  |  |  |  |

| Product Backlog Item | Story Point | Sprint task | Assign to | Effort | 1 | 2 | 3 | 4 | 5 | 6 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Student contacts need to be stored into database for emergency enquiry. | 8 | Information gathering on student system | Analyst | 22 | 4 | 5 | 1 | 3 | 1 | 6 |
|  |  | Design contact page | Designer | 18 | 4 | 3 | 4 | 2 | 3 | 1 |
|  |  | Design database for student contact list. | Designer | 10 | 2 | 3 | 2 | 1 | 2 | 2 |
|  |  | Create contact information input page | Developer | 13 | 3 | 2 | 4 | 2 | 1 | 3 |
|  |  | Create information granted page. | Developer | 12 | 2 | 3 | 3 | 2 | 1 | 1 |
|  |  | Testing contact get into database | Tester | 22 | 6 | 5 | 3 | 3 | 2 | 3 |
| Total 97 21 21 17 13 10 16 |  |  |  |  |  |  |  |  |  |  |

Sprint 3: 06-10-2020 to 19-10-2020

| Product Backlog Item | Story Point | Sprint task | Assign to | Effort | 1 | 2 | 3 | 4 | 5 | 6 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Registry staff can apply online on behalf of students those who have admission problem. | 8 | Analyzing possible admission fields. | Analyst | 21 | 4 | 4 | 3 | 5 | 2 | 2 |
|  |  | Design admission details page | Designer | 20 | 3 | 2 | 4 | 3 | 4 | 3 |
|  |  | Create admission information input page | Developer | 14 | 2 | 3 | 3 | 1 | 2 | 4 |
|  |  | Confirming page of the information input | Developer | 12 | 3 | 2 | 3 | 3 | 1 | 2 |
|  |  | Testing whether information get input to database | Tester | 21 | 4 | 3 | 5 | 2 | 4 | 5 |
| Total 88 16 14 18 12 13 16 |  |  |  |  |  |  |  |  |  |  |

| Product Backlog Item | Story Point | Sprint task | Assign to | Effort | 1 | 2 | 3 | 4 | 5 | 6 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Information about university facility, history etc for taking decision about admission | 8 | Information category for database fields. | Analyst | 23 | 4 | 3 | 2 | 4 | 4 | 3 |
|  |  | Design view page | Designer | 21 | 4 | 3 | 5 | 2 | 4 | 1 |
|  |  | Create view page | Developer | 15 | 4 | 2 | 1 | 2 | 2 | 3 |
|  |  | Active Links to other page | Developer | 12 | 2 | 2 | 3 | 2 | 2 | 1 |
|  |  | Tests whether every link works and information shows. | Tester | 21 | 4 | 3 | 2 | 3 | 4 | 3 |
| Total 92 18 13 13 15 16 11 |  |  |  |  |  |  |  |  |  |  |

Sprint 4: 20-10-2020 to 29-10-2020

| Product Backlog Item | Story Point | Sprint task | Assign to | Effort | 1 | 2 | 3 | 4 | 5 | 6 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Students can access to university staff and faculty list for enquiry or emergency contact | 8 | Create view page for faculty and staff page | Designer | 20 | 4 | 3 | 2 | 1 | 5 | 4 |
|  |  | Only Students can get into page | Developer | 15 | 3 | 2 | 3 | 2 | 1 | 4 |
|  |  | Students can see details | Developer | 12 | 2 | 2 | 3 | 1 | 2 | 2 |
|  |  | tests whether the contact list page can see | Tester | 20 | 5 | 3 | 2 | 4 | 2 | 2 |
| Total 67 14 10 10 8 10 12 |  |  |  |  |  |  |  |  |  |  |

| Product Backlog Item | Story Point | Sprint task | Assign to | Effort | 1 | 2 | 3 | 4 | 5 | 6 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Visitor can view university`s research works for taking admission decision | 5 | Analyse types of information can be given | Analyst | 25 | 5 | 4 | 3 | 3 | 3 | 4 |
|  |  | Designing the view page | Designer | 20 | 4 | 3 | 4 | 3 | 1 | 4 |
|  |  | Create page that can show desired information. | Developer | 25 | 5 | 4 | 3 | 5 | 4 | 4 |
|  |  | Tests whether page can show information | Tester | 25 | 4 | 5 | 3 | 4 | 6 | 4 |
| Total 95 18 19 16 14 14 16 |  |  |  |  |  |  |  |  |  |  |